Story 1: Register Application in AMS (Administrative)

Summary: Register policy-surveillance application in App Manager Service using Fabric CLI. Description: We need to establish the application's identity in the central App Manager Portal to enable API Gateway integration. Tasks:

- Install/Verify Fabric CLI (v3.0+).

- Run fabric user login to authenticate.

- Run fabric app create in the project root to generate the fabric.json file.

- Log in to the App Manager Portal and create the required scopes (e.g., proj-jobs.execute, proj.read). Acceptance Criteria:

- fabric.json file is committed to the repository with a valid UUID.

- Scopes are visible in the App Manager Portal.

Story 2: Enable Network Connectivity to Gateway (DevOps)

Summary: Whitelist AWS Account for API Gateway Access (VPC Association). Description: The API Gateway lives in a central account. We need to associate our VPC with its private hosted zone so it can route traffic to our services. Tasks:

- Confirm with Infra team that Transit Gateway is enabled for our account.

- Clone the mgw3-shared-resource repository.

- Create a JSON file named <account-number>.json in the appropriate environment folder (dev/prod).

- Submit a Pull Request to the master branch to whitelist our VPC. Acceptance Criteria:

- PR is merged in mgw3-shared-resource.

- Jenkins pipeline for the shared resource has run successfully.

Story 3: Migrate ECS Service to Service Discovery (Terraform)

Summary: Create NEW ECS Service with Service Discovery and Kong Modules. Description: Existing ECS services cannot be modified to add Service Discovery. We must deploy a new parallel service that includes the required API Gateway modules. Tasks:

- Create a new feature/auth-migration branch.

- In main.tf, define a new ECS service resource (e.g., policy-extractor-v2).

- Add the Kong Gateway Module (iac-terraform-kong-apigw) linked to the App UUID from Story 1.

- Add the Service Discovery Module (iac-terraform-aws-service-discovery) to register the container IPs.

- Deploy to Dev environment. Acceptance Criteria:

- New ECS service is running and healthy.

- Service is visible in AWS CloudMap (Service Discovery).

- Old ECS service is still running (for fallback).

Story 4: Define and Enforce API Security Rules (Developer)

Summary: Create and Push access-definition.json. Description: We need to map our API endpoints to the scopes created in Story 1 so the Gateway knows which requests to allow. Tasks:

- Create access-definition.json in the project root.

- Define routes (e.g., /start_job) and required scopes (e.g., proj-jobs.execute).

- Run fabric app access push to deploy these rules to the Gateway. Acceptance Criteria:

- access-definition.json is committed to the repo.

- Requests to the Gateway URL without a token return 401 Unauthorized.

- Requests with a valid token are successfully forwarded to the ECS service.

Story 5: Client Cutover and Cleanup

Summary: Update Clients to use Gateway URL and Decommission Old Service. Description: Switch all consumers (UI, Cron Scripts) to the new secure API Gateway endpoint. Tasks:

- Update UI config to point to the Gateway URL (e.g., kong-us-east1-admin...) instead of the ALB.

- Update Cron scripts to fetch an Okta token before making the call.

- Verify full end-to-end functionality.

- Cleanup: Destroy the old ECS service (ALB-based) via Terraform once the new one is stable. Acceptance Criteria:

- All traffic is flowing through the API Gateway.

- The old direct-access ALB URL is no longer accessible.

We are currently working on securing our AI microservices (policy-extractor, policy-analyzer) by integrating them with the Managed API Gateway 3.0 (Approach 2 from the architectural spike). We have reviewed the documentation regarding Fabric integration, Service Discovery, and Kong onboarding.

Below is our understanding of the implementation path, our proposed action items, and a list of dependencies/questions we would like to discuss in our upcoming meeting.

1. Our Understanding of the Architecture

Based on the documentation, we understand the following:

- Architecture Shift: We are moving from a direct ALB/ECS model to a localized Service Discovery model. The API Gateway will handle authentication (validating Okta tokens and scopes) before routing traffic to our services via AWS Cloud Map.

- Infrastructure Constraint: We cannot simply enable Service Discovery on our existing ECS services. We must provision a new ECS service resource to attach the required Service Discovery namespaces.

- Management: Application identity and scope management will be handled via the internal Fabric CLI communicating with the App Manager Portal.

2. Execution Plan (Our Scope)

We are prepared to execute the following tasks within our team:

- Administrative & Registration:

  - Use the Fabric CLI (fabric app create) to register the application and generate the fabric.json (UUID).

  - Define necessary scopes (e.g., proj-jobs.execute) in the App Manager Service.

- Infrastructure (Terraform):

  - Create a feature/auth branch to refactor our Terraform.

  - Implement the iac-terraform-aws-service-discovery module to register container IPs.

  - Implement the iac-terraform-kong-apigw module to register the service with Kong.

  - Deploy a new parallel ECS service (v2) to handle the migration without disrupting the current v1 service.

- Security Configuration:

  - Create and push the access-definition.json file using fabric app access push to map API routes to scopes.

- Client Updates:

  - Update our UI and Cron jobs to point to the new Regional API Gateway URLs (e.g., kong-us-east1-admin...) and include the Bearer token in headers.

3. Dependencies (Items We Need from Platform Team)

We require your assistance or validation on the following items to unblock the technical implementation:

- Network Prerequisites (Transit Gateway):

  - Confirmation that Transit Gateway is enabled for our specific AWS Account, as this is listed as a hard prerequisite.

- VPC Association (Pull Request Review):

  - We will submit a PR to the mgw3-shared-resource repository to associate our VPC with the Gateway's private hosted zone. We request a timely review and merge of this PR to enable network connectivity.

- NAT Gateway IPs:

  - We need guidance on retrieving the correct NAT Gateway IP list for our non-prod account to provide in the onboarding ticket.

4. Questions & Clarifications

We have the following specific questions based on the "Limitations" and "Prerequisites" sections of the documentation:

- On-Premise UI Access:

  - Our documentation notes that the Non-Prod Gateway allows traffic only from US and VPNs. We have a UI deployed on-premise. Will the standard Gateway URL work for this on-prem UI, or do we need specific whitelisting/WAF rules?

- Burst Traffic/Rate Limiting:

  - Since these are AI APIs, inference requests can be heavy. The docs mention the Gateway does not support "burst traffic autoscaling". Are there recommended configurations for high-latency AI endpoints to prevent timeouts at the Gateway level?

- Fabric CLI Installation:

  - We are new to the fabric ecosystem. Is there a specific internal repository or wiki for installing the latest version (v3.0.0+) of the Fabric CLI?

- Downtime Mitigation:

  - The docs suggest expecting downtime during deployment. If we deploy the "New" ECS service alongside the "Old" one (Blue/Green strategy), can we achieve this migration with zero downtime?