# Intern Charter – LLM Council (Multi‑Model Consensus)

## Welcome

You will work on LLM Council, a modern pattern where multiple LLMs collaborate to produce higher‑quality answers through independent reasoning, peer review, and synthesis.

This document is your single source of truth for: - What LLM Council is - What you are expected to build - How you will be evaluated - Where to learn before writing code

## 1. What Is LLM Council?

LLM Council is a multi‑model orchestration pattern originally popularized by Andrej Karpathy.

### Core idea

Instead of trusting a single LLM response: 1. Multiple LLMs independently answer the same question 2. Each model anonymously reviews and ranks other answers 3. A final “Chairman” model synthesizes the best answer

### Problem it solves

- Reduces hallucinations

- Improves answer robustness

- Surfaces multiple perspectives

### What it does NOT solve

- Long‑context scalability

- Latency or cost constraints

- Guaranteed correctness

## 2. Learning References (Read First)

### Primary References

- LLM Council – GitHub
https://github.com/karpathy/llm-council

- LLM Council Demo Site
https://llm-council.dev

- Model‑as‑Judge Pattern (background)
https://arxiv.org/abs/2306.05685

### Recommended Supporting Reads

- Ensemble methods in ML (high level)

- Prompting LLMs for evaluation and ranking

Before coding, you should be able to explain LLM Council on a whiteboard.

## 3. Your Mission

You will design and build a minimal but correct LLM Council system and answer:

“Does multi‑model consensus actually improve answer quality — and at what cost?”

## 4. Your Responsibilities

### Technical

- Multi‑model orchestration (≥ 3 models)

- Anonymous peer review & ranking

- Final synthesis step (Chairman model)

- Async execution preferred

### Analytical

- Define evaluation metrics

- Compare single‑model vs council

- Identify failure modes

## 5. Project Phases & Tasks

### Phase 1 – Baseline

- Implement single‑model Q&A

- Capture latency & token usage

### Phase 2 – Council v1

- Parallel calls to multiple LLMs

- Collect independent answers

### Phase 3 – Council v2

- Anonymous peer review

- Ranking aggregation

### Phase 4 – Council v3

- Chairman synthesis

- Final response generation

### Phase 5 – Evaluation

- Test on 10–15 questions

- Compare quality, cost, latency

## 6. Expected Deliverables

- Working LLM Council POC

- Evaluation report (tables + commentary)

- Failure analysis (≥ 5 failure modes)

- Final recommendation document

## 7. Evaluation Rubric

| Area | Weight |
| --- | --- |
| System design | 25% |
| Evaluation rigor | 25% |
| Depth of analysis | 20% |
| Technical quality | 15% |
| Communication | 15% |

## 8. Success Criteria

By the end of the internship, you should confidently answer:

- When does LLM Council help?

- When is it unnecessary or harmful?

- What are the cost vs quality tradeoffs?

## Final Note

This is not a prompt‑engineering exercise. This is systems thinking applied to LLMs.