# Intern Charter – Recursive Language Models (RLM)

## Welcome

You will work on Recursive Language Models (RLM‑style systems) — a pattern where LLMs recursively decompose reasoning and context instead of relying on massive single prompts.

This document tells you: - What RLMs are - What you are expected to build - How you will be evaluated - What to read before starting

## 1. What Are Recursive Language Models?

Recursive Language Models are a reasoning and context‑scaling strategy, not a new model architecture.

### Core idea

Instead of stuffing everything into one prompt: - The model processes part of the context - Calls itself (or another LLM) recursively - Stores intermediate results externally - Builds answers incrementally

### Problem it solves

- Context length limits

- Attention degradation

- Long‑document reasoning

### What it does NOT solve

- Hallucinations by default

- Model bias

- Latency (can increase calls)

## 2. Learning References (Read First)

### Primary Reference

- Recursive Language Models – Alex Zhang
https://alexzhang13.github.io/blog/2025/rlm/

### Supporting Concepts

- Recursive algorithms (DFS‑style thinking)

- External memory vs prompt memory

- Tool‑augmented LLMs

You should be able to explain why long context ≠ good reasoning.

## 3. Your Mission

You will design and build a recursive reasoning system and answer:

“When does recursive decomposition outperform naive long‑context prompting?”

## 4. Your Responsibilities

### Technical

- Chunk large documents

- Implement recursive summarization

- Control recursion depth

- Enable recursive Q&A

### Analytical

- Compare against naive baselines

- Measure tokens, latency, call count

- Identify recursion‑specific failures

## 5. Project Phases & Tasks

### Phase 1 – Baseline

- Ask complex questions using a single long prompt

- Record failures

### Phase 2 – Recursive Engine

- Chunk documents

- Recursively summarize

- Store summaries externally

### Phase 3 – Recursive Q&A

- Traverse summaries

- Refine answers recursively

### Phase 4 – Evaluation

- Compare naive vs recursive outputs

- Analyze cost & quality

## 6. Expected Deliverables

- Recursive reasoning POC

- Baseline comparison report

- Metrics & cost analysis

- Failure analysis (≥ 5 failure modes)

## 7. Evaluation Rubric

| Area | Weight |
| --- | --- |
| Recursive design | 30% |
| Baseline comparison | 25% |
| Reasoning quality | 15% |
| Failure analysis | 15% |
| Communication | 15% |

## 8. Success Criteria

By the end of the internship, you should confidently answer:

- When does recursion help?

- When does it fail?

- How does cost scale with depth?

## Final Note

This project rewards clear thinking over clever tricks. Correct, explainable recursion > fancy prompts.