Developer Task List for the API Gateway Implementation (Approach 2).

Hybrid Strategy: Terraform builds the Registry, and Jenkins handles the actual App Deployment.

Subject: Task List: API Gateway 3.0 Authentication Implementation (Hybrid Arch)

Context:

We are securing the policy-surveillance AI microservices by placing them behind the Managed API Gateway 3.0.

- Goal: Replace direct Application Load Balancer (ALB) access with Gateway-authenticated access (Okta Token Required).

- Strategy: Infrastructure (Service Discovery) is provisioned via Terraform; Deployment remains in Jenkins.

### Phase 1: Administrative & Network Readiness (The Prerequisites)

Owner: DevOps / Lead Developer

- [ ] 1. App Identity Registration

  - Action: Install Fabric CLI (v3.0+) and run the registration command in the project root.

  - Command: fabric app create

  - Output: Save the generated fabric.json file. Copy the App UUID (Client ID) for Phase 2.

  - Scopes: Log in to the App Manager Service (AMS) Portal and define scopes (e.g., proj.read, proj.execute).

- [ ] 2. Network Whitelisting (VPC Association)

  - Repo: Clone mgw3-shared-resource.

  - Action: Create/Edit the JSON file for our AWS Account ID in the dev and int folders.

  - Content: Whitelist our Virtual Private Cloud (VPC) ID and Region.

  - Task: Raise Pull Request (PR) to merge this change.

- [ ] 3. Domain Registration

  - Action: Raise a PR to register the custom domain: callai.api.athena.io (for both Dev and Int environments).

### Phase 2: Infrastructure Provisioning (Terraform)

Owner: DevOps

Goal: Create the Service Registry where the app will register itself.

- [ ] 4. Configure Service Discovery Module

  - Repo: Open the team's Infrastructure-as-Code (IAC) Terraform repository.

  - Action: Implement the iac-terraform-aws-service-discovery module in main.tf.

  - Config:

    - name: "policy-extractor" (Your Service Name)

    - vpc_id: (Your VPC ID)

- [ ] 5. Configure Kong Gateway Entitlement

  - Action: Implement the iac-terraform-kong-apigw module.

  - Config:

    - client_id: (Paste the App UUID from Task 1 here).

  - Deploy: Apply Terraform to create these resources.

  - Output: Capture the Registry ARN (Amazon Resource Name) generated by the Service Discovery module. You need this for Phase 3.

### Phase 3: Deployment Configuration (Jenkins)

Owner: Backend Developer

Goal: Tell the App to write its IP address into the "Phone Book" created in Phase 2.

- [ ] 6. Update Jenkinsfile / Task Definition

  - File: Locate your Jenkinsfile or ECS Task Definition JSON.

  - Action: Find the create-service or Task Definition section.

  - Add Configuration: Inject the Registry ARN into the serviceRegistries block.

  - Snippet Logic:
JSON
"serviceRegistries": [
  {
    "registryArn": "<INSERT-ARN-FROM-PHASE-2>",
    "containerName": "policy-extractor-container",
    "containerPort": 8080
  }
]

- [ ] 7. Update Environment Variables

  - Action: Inject the new Gateway URL into the container environment so the app knows its public address.

  - API_GATEWAY_URL = https://……

### Phase 4: Security Configuration

Owner: Developer

Goal: Define the "Guest List" (Who is allowed in).

- [ ] 8. Define Access Rules

  - File: Create access-definition.json in the project root.

  - Content: Map API Paths to Scopes.
JSON
{
  "spec": {
    "scopes": [
      {
        "scope": "proj.execute",
        "pattern": { "pattern": "/v1/start_job", "methods": ["POST"] }
      }
    ]
  }
}

- [ ] 9. Push Rules

  - Command: fabric app access push

  - Verification: Confirm the Gateway returns 403 Forbidden for requests without a token, and 200 OK for requests with a valid token/scope.

### Phase 5: Client Cutover

Owner: Frontend / Script Owner

- [ ] 10. Update Clients

  - Target: Update UI Configs and Cron Scripts.

  - Change: Replace the old ALB URL with the new Gateway URL (https://…..).

  - Auth: Ensure the Authorization: Bearer <token> header is sent with every request.

### Definition of Done (DoD)

- Fabric App UUID is generated.

- Terraform has successfully created the AWS Cloud Map Namespace.

- Jenkins successfully deploys the ECS Service, and the container registers its IP in Cloud Map.

- API endpoints are accessible via the callai.api.athena.io URL with a valid token.

- Requests without a token are blocked.